BEFORE THE PUBLIC SERVICE COMMISSION

OF THE STATE OF MISSOURI

In the Matter of the Verified Application of Laclede Gas	)

Company for an Order Establishing Replacement	)

Requirements for the Final Phase of its Unprotected	)	Case No. GO-2003-0506

Steel Main Replacement Program Previously Approved	)

Pursuant to Rule 4 CSR 240-40.030(15)(E).	)

## ORDER DIRECTING FILING

On March 5, 2004, the Commission issued its Report and Order approving Laclede Gas Company’s application regarding the establishment of requirements for the final phase of Laclede’s unprotected steel main replacement program.  Ordered paragraph 4 of the Report and Order directed the Staff of the Commission to file annual status reports regarding Laclede’s progress in the unprotected steel main replacement program, with the first report due no later than May 5, 2004.

On April 12, 2004, Staff filed its Status Report.  Staff indicates that during the Fiscal Year 2003, Laclede completed the replacement of the last 1,310 feet of unprotected steel main in the subsection (E)1 and (E)2 categories.  Staff states that this portion of the replacement program is complete.  Staff further notes that pursuant to the application approved in this case, Laclede committed to replace 10,000 feet of unprotected steel main  annually, beginning in Fiscal Year 2003, that meet the criteria under subsection (E)3 through (E)6.  During Fiscal Year 2003, Laclede replaced 10,532 feet of unprotected steel

main that meet the criteria of subsections (E)3 through (E)6.  Staff notes that this portion of Laclede’s unprotected steel main replacement program is ongoing and will continue to be monitored by Staff until all of these mains have been replaced.

The Commission has reviewed Staff’s Status Report and concludes that Staff should file its next annual report no later than May 5, 2005.

IT IS THEREFORE ORDERED:

- That no later than May 5, 2005, the Staff of the Commission shall file its next annual report as directed by the March 5, 2004 Report and Order.

- That this order shall become effective on April 28, 2004.

#### BY THE COMMISSION

Dale Hardy Roberts

Secretary/Chief Regulatory Law Judge

( S E A L )

Vicky Ruth, Senior Regulatory Law Judge,

by delegation of authority pursuant to

Section 386.240, RSMo 2000.

Dated at Jefferson City, Missouri,

on this 28th day of April, 2004.

4 CSR 240-40.030(15)(E)1-2.

4 CSR 240-40.030(15)(E)3-6.