M E M O R A N D U M

To: 	Missouri Public Service Commission Official Case File

Tariff File No. n/a	Case No. IO-2004-0231

From:	Natelle Dietrich

Telecommunications Department

John Van Eschen / 12/4/03	__		/s/ William K. Haas  12/04/03_

Utility Operations Division/Date		General Counsel’s Office/Date

Subject:	Staff Response and Recommendation on Petition for Suspension of the Federal Communications Commission Requirement to Implement Number Portability

Date: December 4, 2003

On November 19, 2003, Cass County Telephone Company, Citizens Telephone Company of Higginsville, Missouri Inc., Green Hills Telephone Corporation, KLM Telephone Company and Lathrop Telephone Company (collectively Petitioners), incumbent local exchange carriers, filed a Petition for Suspension and Motion for Expedited Treatment (Petition).  On November 20, 2003, the Commission issued an Order Granting Temporary Suspension until January 24, 2004 and directing Staff to file its response and recommendation by December 4, 2003.

# Background

Section 251(b) of the Telecommunications Act (Act) requires local exchange carriers to provide local number portability (LNP), to the extent technically feasible, in accordance with requirements prescribed by the FCC.  Local number portability is defined as “the ability of users of telecommunications services to retain, at the same location, existing telecommunications numbers without impairment of quality, reliability or convenience when switching from one telecommunications carrier to another.”  In 1996, the FCC released the Local Number Portability First Report and Order, noting that “section 251(b) requires local exchange carriers to provide number portability to all telecommunications carriers, and thus to Commercial Mobile Radio Service (CMRS) providers as well as wireline service providers.” (emphasis added)   The FCC concluded that “the public interest is served by requiring the provision of number portability by CMRS providers because number portability will promote competition between providers of local telephone services and thereby promote competition between providers of interstate access services.”

In 1997, the FCC adopted recommendations for wireline-to-wireline number portability, limiting porting, due to technical limitations, to carriers with facilities or numbering resources in the same rate center.  At the same time, the FCC directed the North American Numbering Council (NANC) to develop standards and procedures to provide for wireless carrier participation in local number portability.

In 1998, the NANC submitted a report on the technical issues associated with wireless-to-wireline porting.  The report discussed such issues as: the differences between the local service areas of wireless and wireline carriers and the differences in associating a subscriber’s number to a particular rate center.  Because of the differences noted in the report, the NANC indicated that if a wireless subscriber, with an NPA-NXX outside of the wireline rate center where the subscriber is located, seeks to port his or her number to a wireline carrier, that wireline carrier may not be able to receive the ported number.  Additional reports were issued in subsequent years.

On January 23, 2003, and again on May 13, 2003, the Cellular Telecommunication and Internet Association (CTIA) filed petitions with the FCC seeking a declaratory ruling that wireline carriers have an obligation to port their customers’ numbers to wireless carriers whose service areas overlap the wireline rate center that is associated with the number.  In its petitions, CTIA claims, “some LECs have narrowly construed their LNP obligations with regard to wireless carriers, taking the position that portability is only required where the wireless carrier receiving the number already has a point of presence or numbering resources in the wireline rate center.”  In response to these petitions, on November 10, 2003, the FCC released its Memorandum Opinion and Order and Further Notice of Proposed Rulemaking (Opinion).  In its Opinion, the FCC addresses most, if not all, issues raised by the Petitioners in the present case and establishes a November 24, 2003 deadline by which “LECs must port numbers to wireless carriers where the requesting wireless carrier’s coverage area overlaps the geographic location of the rate center in which the customer’s wireline number is provisioned, provided that the porting-in carrier maintains the number’s original rate center designation following the port.”

Petitioners’ Petition

Petitioners now request that the Missouri Public Service Commission grant a temporary suspension of their wireless (intermodal) porting obligations until May 24, 2004.  Petitioners state that according to 47 U.S.C. §251(f)(2), a rural local exchange carrier with fewer than two percent of the Nation’s subscriber lines installed in the aggregate nationwide can petition a state commission for a suspension of modification of the application of requirements found in Section 251(b) and (c).  While the Act provides this means for carriers to petition state commissions, the Opinion anticipates that carriers within the top 100 largest Metropolitan Statistical Areas (MSAs) will file petitions for waiver of their obligation to port numbers to wireless carriers with the FCC.  The Opinion states, “We will consider these requests separately, and our decision in this order is without prejudice to any potential disposition of these requests.”   Whether this Commission or the FCC ultimately rules on the pending Petition, the Opinion requires the petitioning carrier to provided substantial, credible evidence that there are special circumstances to justify the waiver or suspension.

Staff offers the following analysis of the issues in the Petition to assist the Commission in making these determinations.

Petitioners make reference to issues with respect to requiring porting from a wireline carrier to a wireless carrier where there is no direct interconnection or no numbering resources assigned to the rate center.  The FCC, in its Opinion states, “Evidence from the record shows limiting wireline-to-wireless porting to rate centers where a wireless carrier has a point of interconnection or numbering resources would deprive the majority of wireline consumers of the ability to port their number to a wireless carrier.”  Therefore, the FCC found “LECs must port numbers to wireless carriers where the requesting wireless carrier’s coverage area overlaps the geographic location of the rate center in which the customer’s wireline number is provisioned, provide that the porting-in carrier maintains the number’s original rate center designation following the port.”

Petitioners seek suspension and modification of the porting requirements because they are not technically feasible at this time.  Petitioners also seek suspension to address issues such as contracting with a third party database provider, implementing changes in administrative duties, establishing facilities not currently in place, etc.  In its Opinion, the FCC stated that wireline carriers must port to the extent technically feasible.  It went on to say, “There is no persuasive evidence in the record indicating that there are significant technical difficulties…In fact, several LECs acknowledge that there is no technical obstacle to porting wireline numbers to wireless carriers whose point of interconnection is outside of the rate center of the ported number.”  The FCC further states, “We expect carriers that need to make technical modifications to do so forthwith, as the record indicates that major system modifications are not required and that several wireline carriers have already announced their technical readiness to port numbers to wireless carriers without regard to rate centers.”  (emphasis added)  Finally, the FCC indicated that, “Number portability, by itself, does not create new obligations with regard to exchange of traffic between the carriers involved in the port.  Instead, porting involves a limited exchange of data between carriers to carry out the port.”

Staff sent Data Requests to Sprint Missouri, Inc. and SBC Missouri, Inc. seeking information on their readiness to comply with the FCC’s Opinion.  Both companies responded that they are in compliance with the requirement for wireline/wireless porting.  SBC went on to state that it would “accelerate bringing wireline to wireless number portability to all consumers in all markets in its region by Nov. 24, rather than wait another six months [for compliance in non-100 largest MSAs] as outlined by the FCC.”

When asked about any technical feasibility issues associated with compliance, Sprint responded:

[f]or the exchanges within the top 100 MSA’s (both rural and non-rural exchanges), rating is based on the NPA/NXX assigned to the rate center.  Wireless carriers have an obligation to maintain the existing relationship between the existing NPA/NXX and rate center.  As a result, Sprint is not required to make any modifications as it relates to routing and/or rating.

SBC responded to the technical feasibility issues as follows:

SBC switches and billing systems are programmed to rate calls based upon the dialed digits.  This rating is not dependent upon a switch location.  Therefore, a carrier may have a single switch that serves a geographic area that includes multiple wireline rate centers.  Therefore, in the scenario described above, a call that was local to a particular wireline telephone number before porting, will remain local after the number is ported to a wireless service provider.

Finally, Petitioners state that important contractual and compensation issues associated with porting outside the rate center would need to be resolved to accomplish wireline/wireless porting.

The FCC recognizes the concerns of wireline carriers, “but find[s] that they are outside the scope of this order…[its] declaratory ruling with respect to wireline-to-wireless porting is limited to ported numbers that remain rated in their original rate centers.”

Petitioners also state that the FCC’s rules do not require a rural carrier to implement LNP until it has received a bona fide request (BFR) from a requesting carrier.  Once it receives a bona fide request, the rural carrier has six months to implement LNP.  Petitioners state they received correspondence requesting LNP by November 24, 2003, but they did not consider the correspondence “bona fide” requests.  In response to Data Requests, Petitioners provided Staff with copies of the correspondence.  The requests are titled such things as “Bona Fide Request Form (BFR) for Local Number Portability (LNP)”, Wireline Trading Company Profile and Agreement Wireless-Wireline Number Portability.  The requests were generally not recognized by Petitioners as “bona fide” requests because, until the FCC issued its Opinion, Petitioners were of the opinion that the requests constituted “location portability” or the porting of numbers from one rate center to another.

Following is the definition of bona fide according to Black’s Law Dictionary, Seventh Edition:

bona fide [Latin "in good faith"]  1. Made in good faith; without fraud or deceit.

2. Sincere; genuine.  See good faith.

good faith  A state of mind consisting in (1) honesty in belief or purpose, (2) faithfulness to one's duty or obligation, (3) observance of reasonable commercial standards of fair dealing in a given trade or business, or (4) absence of intent to defraud or to seek an unconscionable advantage.

While Petitioners may not have considered these requests “bona fide” because of their understanding of the FCC’s requirements, it is clear that Petitioners were aware that wireless carriers had an interest in participating in porting.  Further, the Opinion makes no reference to requiring a bona fide request for compliance with the wireline/wireless portability requirements as established in the Opinion.

As previously stated, it is questionable whether the FCC intended waivers to its Opinion be submitted to it pursuant to the Opinion or whether the state commission suspension request process of section 251(f)(2) is applicable.  However, in addition to allowing a means to petition state commissions, section 251(f)(2) further states:

The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modification –

- is necessary –

  - to avoid a significant adverse economic impact on users of telecommunications services generally;

  - to avoid imposing a requirement that is unduly economically burdensome; or

  - to avoid imposing a requirement that is technically infeasible; and

- is consistent with the public interest, convenience, and necessity.

In the opinion of the Telecommunications Department Staff (Staff), the Petition for suspension of the FCC’s wireline/wireless porting requirements does not provide the Commission with the evidence necessary for it to allow suspension under section 251(f)(2).  The FCC, in its Opinion discusses most, if not all, the issues raised in the Petition and requires “substantial, credible evidence” for waiver or suspension requests.  In order to rule on the viability of the suspension request, the Commission would need to consider evidence on such things as technical feasibility, cost of implementing LNP, cost of deploying additional facilities, cost of accessing and/or maintaining the LNP database, operational issues, consumer welfare issues, a date certain by which wireline/wireless LNP would be operational, anticipated cost recovery methodology, etc.  Staff recommends the Commission direct the Petitioners to provide relevant evidence supporting their request for suspension by December 19, 2003.  Upon review of the evidence submitted, Staff will be in the position to file an additional response and recommendation on the Petition.

The Companies are not delinquent in filing an annual report and paying the PSC assessment.

The Company is delinquent.  Staff recommends the Commission grant the requested relief/action on the condition the applicant corrects the delinquency.  The applicant should be instructed to make the appropriate filing in this case after it has corrected the delinquency.

( No annual report   Unpaid PSC assessment.  Amount owed:      )

Telephone Number Portability, CC Docket No. 95-116, First Report and Order and Further Notice of Proposed Rulemaking, 11 FCC Rcd 8352 (1996).

Id. at para. 152.

Id. at para. 153.

CTIA Petition for Declaratory Ruling, CC Docket No. 95-116, filed Jan. 23, 2003.

Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para. 22.

Id. at para. 30.

Id. at para. 27.

Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para. 22.

Id. at para.23.

Id at para. 29.

Id. at para. 37.

Id. para. 40.