Before the Public Service Commission

Of the State of Missouri

| Gerald and Joanne Reierson, Complainants, v. Kenneth Jaeger and Blue Lagoon Sewer Corp., Respondents. | ))))))))) | Case No. SC-2005-0083 |
| --- | --- | --- |

# STATUS REPORT

Comes now the Staff of the Missouri Public Service Commission and for its Status Report, states to the Missouri Public Service Commission as follows:

1.	On January 12, 2005, the Commission filed an Order Directing Filing, wherein it ordered that the Staff file a status report concerning the progress that Staff, the Department of Natural Resources (DNR) and the Attorney General have made on a proposed joint plan in this case.

2.	On February 10, 2005, a meeting was held in Macon, Missouri, to discuss technical and administrative issues regarding Kenneth Jaeger and Blue Lagoon Sewer Corp.  Those who participated either by attendance or by phone conference were Harry Bozoian of the Attorney General’s Office; Keith Forck, Jamie Shinn, Irene Crawford, Elena Seon and Michael Abbott, of DNR; Jim Merciel, Martin Hummel, Dale Johansen, Staff of the Commission; Keith Krueger of the General Counsel’s Office; James Lemon, representing Respondent; and Mike Hall of MECO Engineering. Staff personnel, Jim Merciel and Martin Hummel, also conducted a site visit of the development and facility.

3.	 Discussions at the meeting generally focused on possible technical resolutions to the overloaded sewer system, and what entity would be finally end up owning and operating the system.  It was agreed that until there were more definitive engineering plans and cost estimates, the issues of the extent of Mr. Jaeger’s participation in facility upgrades, and of what entity will own and operate the system, and the terms of a transfer to such an entity could not be addressed.  The meeting was adjourned with the following schedule: MECO Engineering, on behalf of Kenneth Jaeger and Blue Lagoon Sewer Corp., is to prepare engineering and cost estimates and present proposed alternatives to Blue Lagoon and DNR for their consideration by February 28, 2005; and  the parties will conduct another meeting in Macon on March 4, 2005, to discuss what alternative would be most feasible and how that alternative would affect the choice of an operating entity for the sewer system.

WHEREFORE, the Staff submits its Status Report to the Commission.

Respectfully submitted,

DANA K. JOYCE

General Counsel

/s/ Mary E. Weston

Mary Weston

Assistant General Counsel

Missouri Bar No. 54669

P. O. Box 360

Jefferson City, MO 65102

(573) 751-6726

(573) 751- 9285 (Fax)

mary.weston@psc.mo.gov

## Certificate of Service

I hereby certify that copies of the foregoing have been mailed, hand-delivered, transmitted by facsimile or electronically mailed to all parties and counsel of record on this 28th day of February 2005.

/s/ Mary E. Weston