Before the Public Service Commission

Of the State of Missouri

| In the Matter of the Application of Central Rivers Wastewater Utility, Inc. for a Certificate of Convenience and Necessity Authorizing it to Construct, Install, Own, Operate, Control, Manage, and Maintain a Sewer System for the Public, Located in an Unincorporated Area of Clay County, Missouri | )))))))) | Case No. SA-2004-0470 |
| --- | --- | --- |

### STAFF REPORT AND MOTION FOR SECOND EXTENSION OF TIME TO FILE RECOMMENDATION

## COMES NOW, the Staff of the Missouri Public Service Commission (Staff), by and through Counsel, and for its Reply Regarding Recommendation states as follows:

1.	On June 4, 2004, the Staff requested an extension of time to file its Recommendation based upon the fact that the wastewater treatment plant construction project undertaken by Central Rivers Wastewater Utility, Inc. (CRW) for CRW’s Barr-B Acres existing service area had not been completed.  Staff requested until July 2, 2004 to monitor the construction project and file its Recommendation.

- The Staff has been advised that CRW has reapplied for another DNR construction

permit to replace the expired DNR permit for the Barr-B Acres construction project.  The new DNR construction permit process requires a thirty (30) day public notice period to expire before construction can begin.  The thirty day notice period began on June 18, 2004.

3.	While the Staff anticipates that the Barr-B Acres construction project will be completed in a timely manner once it can be started, the Staff also believes that it should be completed before the Staff issues a recommendation in this case relating to CRW’s request for a new additional service area.

4.	Based on the above, the Staff requests that the Commission enter an Order allowing the Staff additional time to monitor the Barr-B Acres construction project and file its Recommendation in this case.  Specifically, the Staff requests that it be allowed until August 6, 2004, to either file its Recommendation in this case, or to advise the Commission on the progress of the CRW’s Barr-B Acres construction project and when the Staff anticipates being able to file its Recommendation  in this case.

5.	4 CSR 240-2.050(3)(A) provides the Commission with discretionary authority to extend or enlarge the time of compliance in connection with Commission Orders.

WHEREFORE the Staff respectfully requests that the Commission enter an Order as requested above by the Staff.

Respectfully submitted,

DANA K. JOYCE					General Counsel

/s/ Cliff Snodgrass

____________________________________

Cliff Snodgrass

Senior Counsel					Missouri Bar No. 52302

Attorney for the Staff of the

Missouri Public Service Commission

P. O. Box 360

Jefferson City, MO 65102

(573) 751-3966 (Telephone)

(573) 751-9285 (Fax)

cliff.snodgrass@psc.mo.gov

# Certificate of Service

I hereby certify that copies of the foregoing have been mailed, hand-delivered, or transmitted by facsimile or electronic mail to all counsel or parties of record this 1st day of July, 2004

/s/ Cliff Snodgrass

____________________________________