Before the Public Service Commission

Of the State of Missouri

| In the Matter of the Application of Central Rivers Wastewater Utility, Inc. for a Certificate of Convenience and Necessity Authorizing it to Construct, Install, Own, Operate, Control, Manage, and Maintain a Sewer System for the Public, Located in an Unincorporated Area of Clay County, Missouri | )))))))) | Case No. SA-2004-0470 |
| --- | --- | --- |

### MOTION FOR EXTENSION OF TIME TO FILE STAFF RECOMMENDATION

## COMES NOW, the Staff of the Missouri Public Service Commission (Staff), by and through Counsel, and for its Reply Regarding Recommendation states as follows:

1.	On April 16, 2004 the Staff advised the Commission that it would file its Recommendation in this case by June 4, 2004.

- The Staff personally visited the office and facilities of Central Rivers Wastewater

Utility Inc. (CRW) on May 4, 2004 to obtain information to complete its Recommendation in this case.  The Staff was advised and observed that a certain utility construction project related to waste water filtering had not been completed for one of CRW’s current certificated areas, which is Barr-B Acres, and that the Department of Natural Resources (DNR) Construction permit connected with that project had expired.  CRW was certificated to serve Barr-B Acres in Commission Case No. SA-2001-304.  The Staff was further advised that CRW is reapplying for a new DNR construction permit, and that the facility construction would resume as soon as the permit was renewed or re-issued.

3.	The Staff believes that it would be prudent to wait for the wastewater project for CRW’s Barr-B Acres service area to be completed, before the Staff renders a recommendation on the expansion of CRW’s service area.

4.	Accordingly, the Staff requests that the Commission enter an Order allowing the Staff additional time to monitor this construction and file its Recommendation.  Specifically, the Staff requests that it be allowed until July 2, 2004, to either file its Recommendation, or advise the Commission on the progress of the construction, and when a Recommendation can be filed.  4 CSR 240-2.050(3)(A) provides the Commission with discretionary authority to extend or enlarge the time of compliance in connection with Commission Orders.

WHEREFORE the Staff respectfully requests that the Commission enter an Order as requested herein by the Staff.

Respectfully submitted,

DANA K. JOYCE					General Counsel

/s/ Cliff Snodgrass

____________________________________

Cliff Snodgrass

Senior Counsel					Missouri Bar No. 52302

Attorney for the Staff of the

Missouri Public Service Commission

P. O. Box 360

Jefferson City, MO 65102

(573) 751-3966 (Telephone)

(573) 751-9285 (Fax)

cliff.snodgrass@psc.mo.gov

# Certificate of Service

I hereby certify that copies of the foregoing have been mailed, hand-delivered, or transmitted by facsimile or electronic mail to all counsel of record this 4th day of June, 2004

/s/ Cliff Snodgrass

____________________________________