M E M O R A N D U M

To: 	Missouri Public Service Commission Official Case File

Tariff File No. n/a	Case No. TO-2004-0401

From:	Natelle Dietrich

Telecommunications Department

John Van Eschen/March 3, 2004		/s/ Marc Poston 03/03/04

Utility Operations Division/Date		General Counsel’s Office/Date

Subject:	Staff Recommendation on Petition for Suspension and Modification of Local Number Portability Obligations and Motion for Expedited Treatment

Date: 	March 2, 2004

On February 17, 2004, KLM Telephone Company (KLM), an incumbent local exchange carrier, filed a Petition for Suspension and Motion for Expedited Treatment (Petition).  On February 24, 2004, KLM filed cost and implementation information and on March 1, 2004, KLM filed additional implementation information.

# Background

Section 251(b) of the Telecommunications Act (Act) requires local exchange carriers to provide local number portability (LNP), to the extent technically feasible, in accordance with requirements prescribed by the FCC.  Local number portability is defined as “the ability of users of telecommunications services to retain, at the same location, existing telecommunications numbers without impairment of quality, reliability or convenience when switching from one telecommunications carrier to another.”  In 1996, the FCC released the Local Number Portability First Report and Order, noting that “section 251(b) requires local exchange carriers to provide number portability to all telecommunications carriers, and thus to Commercial Mobile Radio Service (CMRS) providers as well as wireline service providers.”  The FCC concluded that “the public interest is served by requiring the provision of number portability by CMRS providers because number portability will promote competition between providers of local telephone services and thereby promote competition between providers of interstate access services.”

In 1997, the FCC adopted recommendations for wireline-to-wireline number portability, limiting porting, due to technical limitations, to carriers with facilities or numbering resources in the same rate center.  At the same time, the FCC directed the North American Numbering Council (NANC) to develop standards and procedures to provide for wireless carrier participation in local number portability.

In 1998, the NANC submitted a report on the technical issues associated with wireless-to-wireline porting.  The report discussed such issues as: the differences between the local service areas of wireless and wireline carriers and the differences in associating a subscriber’s number to a particular rate center.  Because of the differences noted in the report, the NANC indicated that if a wireless subscriber, with an NPA-NXX outside of the wireline rate center where the subscriber is located, seeks to port his or her number to a wireline carrier, that wireline carrier may not be able to receive the ported number.  Additional reports were issued in subsequent years.

On January 23, 2003, and again on May 13, 2003, the Cellular Telecommunication and Internet Association (CTIA) filed petitions with the FCC seeking a declaratory ruling that wireline carriers have an obligation to port their customers’ numbers to wireless carriers whose service areas overlap the wireline rate center that is associated with the number.  In its petitions, CTIA claims, “some LECs have narrowly construed their LNP obligations with regard to wireless carriers, taking the position that portability is only required where the wireless carrier receiving the number already has a point of presence or numbering resources in the wireline rate center.”  In response to these petitions, on November 10, 2003, the FCC released its Memorandum Opinion and Order and Further Notice of Proposed Rulemaking (Opinion).  In its Opinion, the FCC established a May 24, 2004 deadline by which “LECs [outside the top 100 MSAs] must port numbers to wireless carriers where the requesting wireless carrier’s coverage area overlaps the geographic location of the rate center in which the customer’s wireline number is provisioned, provide that the porting-in carrier maintains the number’s original rate center designation following the port.”

KLM’s Petition

KLM requests that the Missouri Public Service Commission grant a two-year suspension of their wireless (intermodal) porting obligations.  KLM also requests a modification of the FCC’s LNP requirements to address call rating and call routing issues discussed more fully under the technical feasibility section below.  KLM further requests a Commission decision on or before March 17, 2004.  However, if the Commission is not able to issue a decision by March 17, 2004, Petitioners request a suspension of at least six-months after the effective date of the Commission’s order.

Petitioners state that according to 47 U.S.C. §251(f)(2), a rural local exchange carrier with fewer than two percent of the Nation’s subscriber lines installed in the aggregate nationwide can petition a state commission for a suspension of modification of the application of requirements found in Section 251(b) and (c).  The FCC Opinion requires the petitioning carrier to provide substantial, credible evidence that there are special circumstances to justify the suspension.  Section 251(f)(2) states:

The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modification –

- is necessary –

    - to avoid a significant adverse economic impact on users of telecommunications services generally;

  - to avoid imposing a requirement that is unduly economically burdensome; or

  - to avoid imposing a requirement that is technically infeasible; and

- is consistent with the public interest, convenience, and necessity.

Staff offers the following analysis of the Petition to assist the Commission in making its determination under Section 251(f)(2).

## Adverse Economic Impact on Users of Telecommunications Services

KLM provided cost data on the implementation and recurring costs associated with switch software and hardware upgrades.  KLM also filed supplemental implementation information to indicate it was a more economical and practical solution to replace its switches as opposed to performing the upgrades, recovering the upgrade costs from customers, only to replace the switches in a couple years and incur duplicate costs.  In its proprietary cost data KLM indicates an amount per subscriber to recover the costs associated with upgrades.  KLM indicates this is especially burdensome since few of their subscribers are expected to take advantage of the wireline/wireless porting ability.

## Undue Economic Burden on Petitioners

The Petition states the May 24 requirement imposes an undue burden on KLM by forcing it to divert capital resources to implement local number portability.  KLM argues the funds should be used for upgrading infrastructure that will benefit a large number of subscribers, not just a small number that may take advantage of the ability to port.

## Technical Feasibility

While KLM does not claim most of the requirements are technically infeasible, they do indicate meeting the May 24 deadline would be a challenge.  KLM’s exchanges are currently served by switches, which no longer have ongoing vendor investment in research and development of customer features.  Therefore, KLM believes switch replacement represents the best investment alternative for all of its end users.  KLM states it is actively examining switch replacement options, but since this is a critical decision impacting subscribers for years to come, additional time beyond May 24, 2004 is needed.

KLM also requests a modification of the FCC’s LNP requirements to address call rating and routing issues.  Since it does not appear that any wireless carrier has a point of presence within the KLM exchanges, additional facilities may need to be provisioned and arrangements with third party carriers may need to be negotiated.  KLM would like a modification to the requirement to state that wireless carriers will need to establish the facilities and/or arrangements, thus making the wireless carrier responsible for the costs associated with transporting the call beyond the ILEC rate center.

## Public Interest

KLM claims the two-year suspension will ensure subscribers are not forced to bear significant costs while receiving little benefit.  KLM also states suspension benefits the public interest because it allows Petitioners to use resources in a manner that will benefit the entire subscriber base in the future.  Finally, the suspension will allow KLM to replace its existing switches prior to LNP implementation instead of incurring related expenses twice, once when current switches are upgraded and again when switches are replaced.

The Telecommunications Department Staff (Staff) has reviewed the request and recommends the Commission grant a suspension for two years, until May 24, 2006, to allow Petitioners time to replace existing switches.  KLM points out the Commission typically requires there be some minimal level of customer concern or demand before requiring rate-of-return regulated companies to expend significant resources to offer a new service.  In this case, the FCC has mandated the implementation of the new LNP service and KLM has demonstrated that it would be in the public interest to delay that implementation date for two years to allow it to purchase new switches, the most economical use of its resources.

As Staff recommends the Commission grant the two-year suspension, Staff further recommends the Commission deny KLM’s request for modification.  In its Opinion, the FCC recognized the concerns with routing and rating of calls, but found these issues outside the scope of its order.  The FCC noted the ruling with respect to wireline-to-wireless porting is limited to ported numbers that remain rated in their original rate centers.  The FCC declined to make a determination on routing because “the requirements of [the] LNP rules do not vary depending on how calls to the number will be routed after the port occurs.  Moreover, as CTIA notes, the rating and routing issues raised by the rural Wireline carriers have been raised in the context of non-ported numbers and are before the [FCC] in other proceedings.”  Therefore, these issues, while not addressed in the context of the immediate Opinion, remain a matter for federal determination in other pending cases.  This issue may be resolved at the federal level prior to the expiration of the recommended two-year suspension.

The Company is not delinquent in filing an annual report and paying the PSC assessment.

The Company is delinquent.  Staff recommends the Commission grant the requested relief/action on the condition the applicant corrects the delinquency.  The applicant should be instructed to make the appropriate filing in this case after it has corrected the delinquency.

( No annual report   Unpaid PSC assessment.  Amount owed:      )

47 U.S.C. § 153(30); 47 C.F.R. §52.21(k).

Telephone Number Portability, CC Docket No. 95-116, First Report and Order and Further Notice of Proposed Rulemaking, 11 FCC Rcd 8352 (1996).

Id. at para. 152.

Id. at para. 153.

CTIA Petition for Declaratory Ruling, CC Docket No. 95-116, filed Jan. 23, 2003.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para. 22.

Id. at par. 40.