M E M O R A N D U M

To: 	Missouri Public Service Commission Official Case File

Tariff File No. n/a	Case No. TO-2004-0484

From:	Natelle Dietrich

Telecommunications Department

John Van Eschen / April 1, 2004		/s/ William K. Haas 04/01/04

Utility Operations Division/Date		General Counsel’s Office/Date

Subject:	Staff Recommendation on Petition for Suspension and Modification of Local Number Portability Obligations and Motion for Expedited Treatment

Date: March 31, 2004

On March 22, 2004, BPS Telephone Company (BPS), an incumbent local exchange carrier, filed a Petition for Suspension and Modification and Motion for Expedited Treatment (Petition).  On March 26, 2004, BPS filed cost and implementation information.

# Background

Section 251(b) of the Telecommunications Act (Act) requires local exchange carriers to provide local number portability (LNP), to the extent technically feasible, in accordance with requirements prescribed by the FCC.  Local number portability is defined as “the ability of users of telecommunications services to retain, at the same location, existing telecommunications numbers without impairment of quality, reliability or convenience when switching from one telecommunications carrier to another.”  In 1996, the FCC released the Local Number Portability First Report and Order, noting that “section 251(b) requires local exchange carriers to provide number portability to all telecommunications carriers, and thus to Commercial Mobile Radio Service (CMRS) providers as well as wireline service providers.”   The FCC concluded that “the public interest is served by requiring the provision of number portability by CMRS providers because number portability will promote competition between providers of local telephone services and thereby promote competition between providers of interstate access services.”

In 1997, the FCC adopted recommendations for wireline-to-wireline number portability, limiting porting, due to technical limitations, to carriers with facilities or numbering resources in the same rate center.  At the same time, the FCC directed the North American Numbering Council (NANC) to develop standards and procedures to provide for wireless carrier participation in local number portability.

In 1998, the NANC submitted a report on the technical issues associated with wireless-to-wireline porting.  The report discussed such issues as: the differences between the local service areas of wireless and wireline carriers and the differences in associating a subscriber’s number to a particular rate center.  Because of the differences noted in the report, the NANC indicated that if a wireless subscriber, with an NPA-NXX outside of the wireline rate center where the subscriber is located, seeks to port his or her number to a wireline carrier, that wireline carrier may not be able to receive the ported number.  Additional reports were issued in subsequent years.

On January 23, 2003, and again on May 13, 2003, the Cellular Telecommunication and Internet Association (CTIA) filed petitions with the FCC seeking a declaratory ruling that wireline carriers have an obligation to port their customers’ numbers to wireless carriers whose service areas overlap the wireline rate center that is associated with the number.  In its petitions, CTIA claims, “some LECs have narrowly construed their LNP obligations with regard to wireless carriers, taking the position that portability is only required where the wireless carrier receiving the number already has a point of presence or numbering resources in the wireline rate center.”  In response to these petitions, on November 10, 2003, the FCC released its Memorandum Opinion and Order and Further Notice of Proposed Rulemaking (Opinion).  In its Opinion, the FCC established a May 24, 2004 deadline by which “LECs [outside the top 100 MSAs] must port numbers to wireless carriers where the requesting wireless carrier’s coverage area overlaps the geographic location of the rate center in which the customer’s wireline number is provisioned, provided that the porting-in carrier maintains the number’s original rate center designation following the port.”

BPS’ Petition

BPS requests that the Missouri Public Service Commission grant a two-year suspension of its wireless (intermodal) porting obligations.  BPS also requests a modification of the FCC’s LNP requirements to address call rating and call routing issues discussed more fully below.  BPS further requests a Commission decision on or before April 15, 2004.  However, if the Commission is not able to issue a decision by April 15, 2004, BPS requests a suspension of at least six-months after the effective date of the Commission’s order.

BPS states that according to 47 U.S.C. §251(f)(2), a rural local exchange carrier with fewer than two percent of the Nation’s subscriber lines installed in the aggregate nationwide can petition a state commission for a suspension or modification of the application of requirements found in Section 251(b) and (c).  The FCC Opinion requires the petitioning carrier to provide substantial, credible evidence that there are special circumstances to justify the suspension and Section 251(f)(2) states:

The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modification –

- is necessary –

    - to avoid a significant adverse economic impact on users of telecommunications services generally;

    - to avoid imposing a requirement that is unduly economically burdensome; or

    - to avoid imposing a requirement that is technically infeasible; and

- is consistent with the public interest, convenience, and necessity.

Staff offers the following analysis of the Petition to assist the Commission in making its determination under Section 251(f)(2).

## Adverse Economic Impact on Users of Telecommunications Services

BPS provided cost data on the implementation and recurring costs associated with switch software upgrades and database administration/use.  In its proprietary cost data, BPS indicates an amount per subscriber to recover the costs associated with the upgrades and an additional, on-going cost associated with the monthly database query “dips” necessary to search for ported numbers.  BPS indicates these monthly costs impose an adverse impact on its subscribers.   Proprietary Attachment A outlines the monthly cost per subscriber, the current basic local rate and the basic local rate plus the monthly recurring charge for the 5-year implementation/database recovery period if the request for suspension is denied.  The attachment also provides a comparison to other small LECs requesting similar suspensions and/or modifications.  BPS states the economic burden is especially burdensome since few of its subscribers are expected to take advantage of the wireline/wireless porting ability.  Additionally, BPS indicates wireless coverage makes service quality and signal reliability questionable in rural areas, leading it to believe that fewer subscribers will port than in urban areas.

## Public Interest

BPS claims the two-year suspension will ensure subscribers are not forced to bear significant costs while receiving little benefit.  BPS also states suspension benefits the public interest because it allows Petitioners to use resources in a manner that will benefit the entire subscriber base in the future.  Finally, BPS states that historically, the Commission has required there be some minimal level of customer concern or demand before requiring rate-of-return regulated companies to expend significant resources to offer a new service.

As previously discussed, the FCC, in its November 2003 Opinion, found that wireline/wireless porting will promote competition.  On May 5, 1998, the FCC adopted its Third Report and Order, implementing cost recovery mechanisms for local number portability.  In the Report and Order, the FCC noted, “[it] will allow but not require incumbent LECs subject to rate-or-return or price-cap regulation to recover their carrier-specific costs directly related to providing number portability through a federal charge assessed on end-users.”  Carriers are allowed to recover a levelized monthly number-portability charge over five years by setting a rate such that the present value of the revenue recovered by the charge equals the present value of the cost being recovered.

Once the LEC recovers its initial implementation costs, the FCC considers number portability a normal network feature.  Therefore, any remaining costs are to be recovered through existing mechanisms available for recovery of the general costs of providing service.  The FCC determined that “recovery from end users should be designed so that end users generally receive the charges only when and where they are reasonably able to begin receiving the direct benefits of long-term number portability”. (emphasis added)  Once local number portability is implemented, BPS’s subscribers should immediately be able to receive the benefits of porting, if they so choose.

The FCC also found that small LECs can benefit from economies of scale by arranging for another carrier or third-party provider to provide number portability.  This assertion was supported in the FCC’s Memorandum Opinion and Order on Reconsideration of the Third Report and Order.  The FCC further stated, “such [small LECs] could arrange for another carrier to perform queries for them, enter into cooperative agreements with other small carriers, or install number portability in their own networks and use excess number portability capacity to provide query service to other carriers.”

As for the database query costs, the FCC requires LECs to treat the query service charge as a new service within the meaning of Section 61.49(g).  However, querying calls, and the associated charges, prior to the date the first number is ported from that LEC’s switch was found to be inconsistent with the FCC’s Third Report and Order and Cost Classification Order.  Therefore, end users should not be charged the monthly recurring cost (labeled as the MRC column in Attachment A) until such time as the first number is actually ported.  As soon as the first number is ported, the entire MRC amount will be charged to the end users.

### Request for Modification

In its Petition, BPS also seeks modification of the FCC’s LNP requirements to address call rating and routing issues.  As BPS points out, the FCC has recognized there may be problems with routing and rating calls for small rural LECs, but the FCC has not yet addressed the issue.  In its Opinion, the FCC “recognize[d] the concerns of these carriers, but [found] that they are outside the scope of this order…We make no determination, however, with respect to routing of ported numbers, because the requirements of our LNP rules do not vary depending on how calls to the number will be routed after the port occurs.  Moreover, as CTIA notes, the rating and routing issues raised by the rural wireline carriers have been raised in the context of non-ported numbers and are before the Commission in other proceedings.”

BPS has defined local exchange boundaries, with no apparent wireless point of presence within those boundaries.  Therefore, facilities would have to be built or arrangements would have to be negotiated with third party transiting carriers such as Southwestern Bell Telephone Company to complete calls once end users port their landline number to a wireless carrier.  Attachment B is representative of this arrangement.

Put simply, in today’s environment, two BPS customers, Neighbor “Smith” and Neighbor “Jones”, can call each other from their wireline numbers as part of their local calling scope.  If Neighbor “Jones” ports his wireline number to Big National Wireless Corp., which has no apparent presence within the BPS calling scope, Neighbor “Smith” may incur long distance charges to call the previously local number of now-wireless Neighbor “Jones”.  Since Neighbor “Smith” continues to call the same 7-digit local number he always called without knowing his neighbor ported, he may not know long distance charges were incurred until such time as he receives his local telephone bill from BPS.

In paragraph 23 of its Petition, BPS seeks a modification such that once LNP capability is achieved, it would notify the wireless carrier(s) that LNP is available, but that if the wireless carrier(s) want calls transported to a point outside BPS’ local service area, the wireless carrier(s) will need to either establish facilities and/or make arrangements with third party carriers to transport the ported number and any associated calls.

### Recommendation

Staff recommends the Commission deny BPS request for suspension for two years.  The FCC’s Opinion and various cost recovery orders discuss the economic feasibility of small LEC subscribers bearing the costs associated with local number portability and establish cost recovery mechanisms.  The FCC also identifies several means by which small LECs could achieve economies of scale to reduce costs associated with LNP. Staff does not find the 5-year implementation cost unreasonable and the MRC charge, while also not unreasonable, will only apply at such time as the first end user ports to a competitor.  This porting would be in the spirit of the FCC’s porting order by promoting competition.  Therefore, Staff recommends the Commission allow BPS six months from the date of the Commission’s order denying suspension to implement local number portability.

However, Staff recommends the Commission approve BPS request for modification to address call rating and routing issues as identified in paragraph 23 of its Petition pursuant to Section 251 (f)(2)(A)(i) and (B).  Staff recommends the Commission effectuate that approval by affirmatively stating in its order that neither BPS, nor its wireline customers, will be responsible for any transport or long distance charges associated with porting numbers and any associated calls outside BPS local service area.  Once BPS receives the modification, it would be able to notify wireless carriers that it was not the responsibility of BPS to establish facilities and/or arrangements with third party carriers to transport calls to a point outside of its local serving area.  Staff recommends this modification be a conditional modification until such time as the FCC further addresses the rating and routing issues associated with porting numbers.

Staff also recommends the Commission authorize BPS to block seven-digit dialed calls to ported numbers where the facilities and/or appropriate third party arrangements have not been established (i.e., block calls that would appear to be local, but in fact are long distance calls).  Finally, Staff recommends the Commission direct BPS to establish an intercept message once the first number is ported so that remaining BPS subscribers are informed of any call rating and routing issues associated with completing a call to a ported number.  Such message could be similar to the following text:  “The number you are calling has been ported to another carrier.  That carrier has not made arrangements to complete the call as dialed.”

The Company is not delinquent in filing an annual report and paying the PSC assessment.

The Company is delinquent.  Staff recommends the Commission grant the requested relief/action on the condition the applicant corrects the delinquency.  The applicant should be instructed to make the appropriate filing in this case after it has corrected the delinquency.

( No annual report   Unpaid PSC assessment.  Amount owed:      )

Telephone Number Portability, CC Docket No. 95-116, First Report and Order and Further Notice of Proposed Rulemaking, 11 FCC Rcd 8352 (1996).

Id. at para. 152.

Id. at para. 153.

CTIA Petition for Declaratory Ruling, CC Docket No. 95-116, filed Jan. 23, 2003.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para. 22.

In the Matter of Telephone Number Portability, Third Report and Order, CC Docket No. 95-116 (1998) at para. 135.

Id. at para. 143.

Id. at paras. 143-144.

Id. at para. 142.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order on Reconsideration and Order on Application for Review, February 15, 2002, at para. 64.

Id. at para. 100.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para 40.