BEFORE THE PUBLIC SERVICE COMMISSION

OF THE STATE OF MISSOURI

In the Matter of the Application of The	)

Raytown Water Company for an Order	)

Authorizing Issuance of Water Facilities 	)		Case No. WF-2012-0413

Refunding and Improvement Bonds Series 2012	)

)

UPDATE TO STAFF RECOMMENDATION

Comes now The Raytown Water Company (the Company), by and through counsel, and makes the following update to the Commission, pursuant to the Order Granting Application and states:

1.	The Commission’s Order Granting Application issued on September 4, 2012 states that such order was subject to six (6) conditions recommended by the Staff.

2.	Condition 6 states that if there is any delay in the use of the proceeds more than three (3) months after the Commission Approves the Application, the Company will promptly notify the Commission of the delay and the reason for the delay.

3.	Due to negotiations between the City of Raytown and the Missouri Department of Transportation regarding the plans for the City’s work to be made adjacent to and in conjunction with the work to be done by the Company, the project was delayed.  The bid packages were sent out in November, 2012, and the bids were opened on December 2, 2012.  The final Agreement with the construction contractor was entered by the Company on January 2, 2013.  Construction began on January 28, 2013.  A new Application for Private Activity Bond Allocation needed to be filed with the Department of Economic Development, which was approved on January 31, 2013.

4.	The anticipated closing date for the bond issuance will be on or before February 15, 2013.  Thus far, no funds from the bond proceeds have been utilized.

WHEREFORE, The Raytown Water Company submits this update to the Commission, pursuant to Condition number 6 and the Order Granting Applicaiton.

Respectfully Submitted,

THE BLAUVELT LAW FIRM, LLC

By:	/s/ Janet I. Blauvelt__________________

Janet I. Blauvelt		MO #34079

1600 Genessee, Suite 818

Kansas City, Missouri 64102

Telephone:	(816) 556-0818

Facsimile:	(816) 556-0819

jb@blauveltlaw.com

ATTORNEY FOR APPLICANT